AI Resume-Job Matcher Project

Progress Report & Implementation Roadmap

# 📋 Executive Summary

This document provides a comprehensive status of the AI Resume-Job Matcher project, detailing completed work, pending implementation, and step-by-step guidance for the remaining phases.

## Project Metrics

| Metric | Value |
| --- | --- |
| Total Dataset Rows (Raw) | 9,544 rows |
| Clean Dataset Rows | ~7,843 rows (after null filtering) |
| Unique Skills (RAG Corpus) | 3,343+ unique skills |
| Engineered Features | 10 features (incl. SBERT similarity) |
| Target Variable | matched_score (0-1 continuous) |

# ✅ Phase 1: Completed (EDA & Preprocessing)

All data exploration, cleaning, and feature engineering is complete. The dataset is ready for model training.

## 1.1 EDA (Exploratory Data Analysis)

- Column inventory & null analysis: 25 columns audited, fill rates computed

- Target variable analysis: matched_score distribution shows 3 balance classes (Reject/Maybe/Shortlist)

- Job role distribution: Top 20 roles identified (Data Scientist, ML Engineer, Software Engineer, etc.)

- Skill analysis: 3,343 unique skills extracted; top skills (Python, SQL, etc.) identified

- Wordclouds: Resume vs JD skill distributions visualized

- Skill overlap analysis: Low mean overlap (0.15-0.25) justifies need for semantic matching

## 1.2 Data Preprocessing

- Text cleaning: Removed control characters, normalized whitespace

- Skill parsing: Converted string-list format to proper Python lists for both resume and JD columns

- Null filtering: Dropped rows with empty skills on either side (9,544 → ~7,843 rows)

- 9 engineered features: skill overlap, skill counts, education match, experience years, text length

## 1.3 Feature Engineering

- feat_skill_overlap: % of JD skills found in resume (exact match)

- feat_resume_skill_count: Count of skills on resume

- feat_jd_skill_count: Count of required JD skills

- feat_missing_skill_count: Skills required but not in resume

- feat_edu_match: Binary indicator (resume education ≥ JD requirement)

- feat_sbert_similarity: Cosine similarity of embeddings (using all-MiniLM-L6-v2)

- All features stored in outputs/ for reproducibility

## 1.4 RAG Knowledge Base

- Skill corpus: 3,343 unique skills from both resume and JD sides

- FAISS index: Pre-computed embeddings for fast nearest-neighbor skill lookup

- Stored as: skill_corpus.json + skill_faiss.index in outputs/

## 1.5 Data Splits

- Train: 70% (~5,490 rows)

- Validation: 15% (~1,176 rows)

- Test: 15% (~1,177 rows) — stratified on label to maintain class balance

# ⏳ Phases 2-5: Pending Implementation

The following phases require development and should be implemented in separate notebooks.

## Phase 2: Model Training & Fine-Tuning

### 2.1 Regression Model (Predicting matched_score)

- Build XGBoost/LightGBM regressor using 10 engineered features

- Hyperparameter tuning with Optuna/GridSearchCV

- Evaluation: MAE, RMSE, R² on validation set

- SHAP explainability: Generate feature importance & waterfall plots

### 2.2 Classification Model (Reject/Maybe/Shortlist)

- Train XGBoost classifier on stratified data

- Evaluation: F1-score, precision, recall per class

- Confusion matrix + per-class analysis

### 2.3 Fine-tuning with LoRA (Optional but Recommended)

- Fine-tune SBERT model on resume-JD pairs with labeled similarity scores

- Expected benefit: Reduce domain-specific skill mismatch bias

## Phase 3: Agentic System Implementation

### Agent 1: Document Parsing Agent

- Role: Parse resume PDF/DOCX/text into structured JSON

- Implementation: Use Claude API with prompt engineering + PyPDF/pdfplumber

- Output: Structured dict with education, experience, skills, certifications

### Agent 2: Skill Extraction & Normalization Agent (RAG)

- Role: Map raw skills → canonical standardized skills

- Implementation: FAISS lookup + Claude prompt for ambiguous cases

- Output: List of normalized skills (e.g., "ML", "PyTorch" → "Machine Learning", "Deep Learning Framework")

### Agent 3: Semantic Matching Agent (Core Intelligence)

- Role: Compute match scores for skill relevance, experience alignment, role fit

- Implementation: Use trained regression model + SBERT embeddings

- Output: Match scores (0-100) per dimension

### Agent 4: Gap Analysis Agent

- Role: Identify missing skills and rank by importance

- Implementation: Compare resume_skills ∩ jd_skills; rank by JD frequency

- Output: Categorized missing skills (must-have, good-to-have)

### Agent 5: Explanation & Recommendation Agent

- Role: Generate human-readable explanations + resume suggestions

- Implementation: Claude API prompt with SHAP + missing skills as context

- Output: Why matched/rejected + 3-5 resume improvement suggestions

## Phase 4: Explainability & Output Formatting

- SHAP plots: Feature importance waterfall, dependence plots

- Dashboard: Score breakdown (skills, experience, role fit)

- ATS readiness score: Assess resume formatting for traditional ATS systems

- JSON output: Standardized format for API integration

## Phase 5: End-to-End Demo & Documentation

- Integration: Wire all 5 agents into a single pipeline

- Demo script: Accept resume + JD, output full match report

- Documentation: README with architecture diagram + example outputs

# 📌 Step-by-Step Implementation Guide

## Phase 2: Create `02_model_training.ipynb`

### Step 1: Load preprocessed data

- Load train/val/test splits from outputs/

- Load config from outputs/preprocessing_config.json

### Step 2: Train regression model

- Use XGBoost with feature_cols from config

- Hyperparameters: max_depth=6, learning_rate=0.1, n_estimators=500

- Evaluate with: MAE, RMSE, R², MAPE

- Save to: outputs/xgboost_regression.pkl

### Step 3: Train classification model

- Use XGBoost classifier on same features

- Evaluate: F1, precision, recall, confusion matrix

- Save to: outputs/xgboost_classifier.pkl

### Step 4: Generate SHAP explanations

- Create SHAP explainer for test set

- Generate: waterfall, force, dependence plots

- Save plots to: outputs/plots/shap_*.png

## Phase 3: Create `03_agents_pipeline.ipynb`

### Agent 1: Document Parsing

- Input: PDF/DOCX resume file

- Process: Extract text, use Claude with prompt engineering

- Output: JSON with education, experience, skills, etc.

- Code: Use pdfplumber + Claude API

### Agent 2: Skill Normalization (with RAG)

- Input: Raw skill list from Agent 1

- Process: FAISS nearest neighbor + Claude fallback

- Output: Normalized canonical skills

- Code: Load FAISS index + skill_corpus.json from outputs/

### Agent 3: Semantic Matching

- Input: Normalized resume & JD features

- Process: Feed to XGBoost regression model from Phase 2

- Output: Overall match score + sub-scores

- Code: Load pkl model, compute features, predict

### Agent 4: Gap Analysis

- Input: Resume skills, JD skills

- Process: Set difference + importance ranking

- Output: Ranked missing skills (must-have vs nice-to-have)

- Code: Simple set operations + frequency-based ranking

### Agent 5: Explanation & Recommendations

- Input: Match scores, SHAP values, missing skills

- Process: Claude API to generate narrative explanation

- Output: Explanation + 3-5 resume suggestions

- Code: Claude prompt with few-shot examples

## Phase 4: Create `04_explainability_dashboard.ipynb`

### Create dashboard outputs

- Overall score (0-100) + gauge visualization

- Section breakdown: Skill match, Experience, Role fit (0-100 each)

- Matched skills (color-coded by confidence)

- Missing skills ranked by importance

- SHAP waterfall (feature contribution to score)

- ATS readiness score (formatting, keyword density, etc.)

## Phase 5: Create `05_demo_integration.ipynb`

### End-to-end pipeline

- User uploads resume PDF + pastes JD text

- Run all 5 agents in sequence

- Generate full report (JSON + HTML)

- Display dashboard with all metrics

# 📁 Key Output Files (Phase 1)

## Data Files

- outputs/df_train.csv — 5,490 training examples

- outputs/df_val.csv — 1,176 validation examples

- outputs/df_test.csv — 1,177 test examples

- outputs/df_clean.csv — All cleaned data (7,843 rows)

## RAG & Configuration

- outputs/skill_corpus.json — 3,343 unique normalized skills

- outputs/skill_faiss.index — FAISS vector index for skill lookup

- outputs/preprocessing_config.json — Feature columns, targets, config

## Visualizations (EDA)

- outputs/plots/01_null_analysis.png — Column fill rates

- outputs/plots/02_score_distribution.png — Target variable distribution

- outputs/plots/03_job_skill_distribution.png — Top jobs & skills

- outputs/plots/04_wordclouds.png — Skill wordclouds

- outputs/plots/05_skill_overlap_eda.png — Overlap vs score correlation

- outputs/plots/06_correlation_matrix.png — Feature correlations

- outputs/plots/07_feature_distributions.png — Feature histograms

# 💻 Key Code Patterns for Phase 2-5

## Load Data & Config (All Downstream Notebooks)

import pandas as pd
import json
df_train = pd.read_csv('outputs/df_train.csv')
df_val = pd.read_csv('outputs/df_val.csv')
df_test = pd.read_csv('outputs/df_test.csv')
with open('outputs/preprocessing_config.json') as f:
    config = json.load(f)
FEATURE_COLS = config['feature_cols']
REGRESSION_TARGET = config['regression_target']
CLASSIFICATION_TARGET = config['classification_target']

## XGBoost Regression Template (Phase 2)

from xgboost import XGBRegressor
from sklearn.metrics import mean_squared_error, mean_absolute_error, r2_score
model = XGBRegressor(
    max_depth=6,
    learning_rate=0.1,
    n_estimators=500,
    random_state=42
)
model.fit(
    df_train[FEATURE_COLS], df_train[REGRESSION_TARGET],
    eval_set=[(df_val[FEATURE_COLS], df_val[REGRESSION_TARGET])],
    early_stopping_rounds=20,
    verbose=False
)
y_pred = model.predict(df_test[FEATURE_COLS])
mae = mean_absolute_error(df_test[REGRESSION_TARGET], y_pred)
print(f'MAE: {mae:.4f}')

## SHAP Explainability Template

import shap
explainer = shap.TreeExplainer(model)
shap_values = explainer.shap_values(df_test[FEATURE_COLS])
# Waterfall plot for single sample
shap.plots.waterfall(shap_values[0], show=True)
# Feature importance
shap.summary_plot(shap_values, df_test[FEATURE_COLS], plot_type='bar')

## FAISS Skill Lookup (Agent 2)

import faiss
import json
from sentence_transformers import SentenceTransformer
# Load
index = faiss.read_index('outputs/skill_faiss.index')
with open('outputs/skill_corpus.json') as f:
    skill_corpus = json.load(f)
sbert = SentenceTransformer('all-MiniLM-L6-v2')
# Normalize raw skill
raw_skill = 'pytorch'
embedding = sbert.encode([raw_skill])
D, I = index.search(embedding, 1)  # 1 nearest neighbor
canonical_skill = skill_corpus[I[0][0]]
print(f'{raw_skill} → {canonical_skill}')

## Claude API Prompt (Agent 5)

from anthropic import Anthropic
client = Anthropic()
response = client.messages.create(
    model='claude-3-5-sonnet-20241022',
    max_tokens=1000,
    messages=[{
        'role': 'user',
        'content': f'''You are an ATS evaluator. Explain why this resume scored {match_score:.0%}.
Missing skills: {missing_skills}
Matched skills: {matched_skills}
Provide: 1 sentence explanation + 3 resume improvements.'''
    }]
)
print(response.content[0].text)

# ✨ Project Success Criteria

## Technical Milestones

- ✓ Regression MAE < 0.1 (within 10 percentage points)

- ✓ Classification F1-score > 0.75 per class

- ✓ SBERT similarity shows 0.7+ correlation with matched_score

- ✓ 5 agents execute sequentially without errors

## Demo Criteria

- ✓ Upload resume + JD → Get report in <30 seconds

- ✓ Match score + 3-5 subsection scores visible

- ✓ Human-readable explanation + 3-5 improvement suggestions

- ✓ SHAP plots explain why score was given

## Research Contribution

- ✓ Semantic matching outperforms keyword-only ATS

- ✓ Explainability improves trust in AI hiring decisions

- ✓ RAG reduces skill mismatch hallucinations

- ✓ Fine-tuning with LoRA demonstrates bias reduction

# ⏱️ Recommended Development Timeline

| Phase | Tasks | Est. Time |
| --- | --- | --- |
| Phase 1 | EDA, preprocessing, splits ✅ DONE | Completed |
| Phase 2 | XGBoost training + SHAP | 2-3 days |
| Phase 3 | 5 agents + integration | 4-5 days |
| Phase 4 | Dashboard + visualizations | 2 days |
| Phase 5 | Demo + documentation | 1-2 days |

Total: ~11-16 days of development